*Please delete all instructions in italics*

*Suggested length: Maximum one page*

*Please upload Highlight Reports to the SPMS the day before your supervisory meeting*

|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name: Jonathan Holmes** |
| **Date**: 16/02/17 |
| This week I finished 2 deliverables, both of which were scheduled for this week on my Gantt chart. I added a new scene called the Forest Scene, and modelled and animated an in-game assistant.  The Forest scene – I wanted a scene where the player could relax in VR and just look around and be in a nice world. So I modelled a snowy forest scene in blender with trees, rocks etc. I also modelled a fully animated wolf. In the scene the player can play fetch with the wolf.  The in-game assistant was a feature that I was only going to implement if I had enough time. I felt however that I was ahead of schedule so decided to do it now.  I have been pleased to see the GIT problem that I was having for weeks previously ( which I mentioned in last weeks report) has not re-surfaced at all since the fix last week. I have spent between 20-25 hours on the project this week. This is under target but I feel as though this is simply because I did a lot of preparation before the project started, and I needed no more than this to complete the deliverables specified by my plan. |
| **Plan of work for the next week** *(derived from the current stage plan).*  Next week I will be starting the next scene (scene 4), which will be another mini game. The details of which are still being solidified. The nature of my game (series of unrelated mini-games / VR experiences ). Means that I can comfortably change around the details of each game at quite short notice before implementation, as they do not affect any of the other games/scenes. |
| **Date(s) of supervisory meeting(s) since last Highlight**  No meeting since last highlight. I will schedule a meeting between now and the next highlight. |
| **Notes from supervisory meeting(s) held since last Highlight** |
| **Stage review** *In the case when a stage has completed since the last Highlight, a brief review of whether the stage’s objectives, deliverables and timescales were met (or not).* |